Minutes of Team 39

|  |  |
| --- | --- |
| Subject: | COMP90024 |
| Group name/ identifier | Group 39 |
| Meeting Location, Date & Time | 21/04/21 Zoom  19:00 – 20:00 CST |
| Group members present | ALL |
| Apologies |  |

# Actions from previous meetings

|  |  |  |
| --- | --- | --- |
| **Task** | **Who is responsible** | **Deadline** |
| Stream API | Zihao H |  |
| Theme blueprint | Xin |  |
|  |  |  |
|  |  |  |

# Items discussed and decisions made

|  |  |
| --- | --- |
| **Item** | **Decision (if applicable)** |
| NLP model discussion | Simple model -> word counts |
| Theme discussion | Sentiment analysis = not good; sport related domains = good, such as soccer, F1, gym, and so on |
| Identify the relationship between Twitter data and AURIN | Use AURIN to classify the areas, and use Twitter data to inform the domain (sport preferences) along with the areas |
| Which year's data do we use in AURIN | 2019 (for now) |
| Twitter dev account application | Highpoint “only for academic” and “not share the data”.  Fill “AU” instead of “China”. |
|  |  |

# Agreed actions from this meeting

|  |  |  |
| --- | --- | --- |
| **Task** | **Who is responsible** | **Deadline** |
| Preprocess model in NLP | Xin |  |
| The visualization blueprint | Xin |  |
| AURIN API | Xin | 25/04 |
| AURIN data and API | Xin, Yuqi | 25/04 |
| Web Framework | Zihao Y | 25/04 |
| CouchDB | Zihao Y | 25/04 |
| Stream API | Zihao H | 25/04 |
| Search API | Wei, Yuqi | 25/04 |

# Next meeting

|  |  |
| --- | --- |
| Location |  |
| Date & Time | 24/04/21 or 25/04/21 |
| Goals | Discuss the progress and share some blocks |